COMP2005 Winter 2021

**Group 4 Iteration 2 plan**

|  |  |
| --- | --- |
| Group Members | Number |
| Batten, Zachary | 1 |
| Guo, Rongrong | 2 |
| Manjira, Amandeep Singh | 3 |
| Pishva, Seyed Nima | 4 |
| Rabbe, Fysal M. | 5 |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| # | Activity | Member  Responsible | Review on | Complete  by | Depends on Task |
| 1 | "Choose Display Options" | 1, 2, 4 | 12 Feb | 16 Feb | / |
| 2 | "Choose Player Settings" | 3, 5 | 12 Feb | 16 Feb | / |
| 3 | Sequence Diagram 1 | 1, 2, 4 | 12 Feb | 16 Feb | 1 |
| 4 | Sequence Diagram 2 | 3, 5 | 12 Feb | 16 Feb | 2 |
| 5 | Class diagram | Everyone | 18 Feb | 21 Feb | / |
| 6 | Revised use case descs 1 | 3,5 | Weekend meeting after the feedback | Next meeting after the review | Await Feedback |
| 7 | Revised use case descs 2 | 1,4 | Weekend meeting after the feedback | Next meeting after the review | Await Feedback |
| 8 | Revised Domain Model | 1, 4, 5 | Weekend meeting after the feedback | Next meeting after the review | Await Feedback |
| 9 | 1st review | ALL | 13 Feb | / | / |
| 10 | 2nd review | ALL | 22 Feb | / | / |
| 11 | 3rd review | ALl | 1st Mar | / | / |

* ***Everyone*** will be involved in the working of the ***Minor release*** of our application. The workload will be more clear after we all discuss the class diagram during our iteration 2 meeting 1 and have a meeting with the Prof. to get a clear vision on how to stay on target and if possible ahead.
* At the end of each week, we have a review meeting on the overall progress of the week and all the members are responsible for it.