COMP2005 Winter 2021

**Group 4 Iteration 4 plan**

|  |  |
| --- | --- |
| Group Members | Number |
| Batten, Zachary | 1 |
| Guo, Rongrong | 2 |
| Manjira, Amandeep Singh | 3 |
| Pishva, Seyed Nima | 4 |
| Rabbe, Fysal M. | 5 |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| # | Activity | Member  Responsible | Review on | Complete  by | Depends on Task |
| 1 | Design Description | 1, 2, 4 | 21 March | 22 March | / |
| 2 | Pattern Description | 3, 5 | 21 March | 22 March | / |
| 3 | JUnit Testing | Everyone | 23 March | 26 March | / |
| 4 | 1st review | ALL | 22 March | / | / |
| 5 | 2nd review | ALL | 26 March | / | / |
| 6 | 3rd review | ALL | 1April | / | / |

* ***Everyone*** will be involved in the working of the ***release*** *of the game.* The workload and the responsibilities will be more clear once we have a meeting with the Profesor.
* At the end of each week, we have a review meeting on the overall progress of the week and all the members are responsible for it.